Date:10/23/2019

1. Project Members:

* *Harrison Cook*
* *Angel de la Rosa*
* *Elias Pope*

1. Accomplishments for the week -- and which team members participated/contributed

* *Finished most of Prompt Service – Harrison Cook*
* *Finished Add Prompt Page and List Prompt Page – Angel de la Rosa*
* *finished email service– Elias Pope*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Finish integrating the Prompt Service with GitHub – Harrison Coke – 11/06/2019*
* *Finish Linking separate pages together and work on UI layout – Angel de la Rosa –11/06/2019*
* *Finish the proposal document – Elias Pope – 11/06/2019*

1. List of issues, problems, or concern(s)

* *Due to mid-term exam week and needing to finish many projects, we may not be able to complete the milestones we set this week.*