Date:11/6/2019

1. Project Members:

* *Harrison Cook*
* *Angel de la Rosa*
* *Elias Pope*

1. Accomplishments for the week -- and which team members participated/contributed

* *Finished GitHub Service – Harrison Cook*
* *Updated the UI and was able to Link separate pages together – Angel de la Rosa*
* *Completed 1/3 of proposal document– Elias Pope*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Figure out how to fix error for adding organization – Harrison Coke – 11/20/2019*
* *Update the UI to have more neutral colors and finish sign up – Angel de la Rosa –11/20/2019*
* *Finish the proposal document – Elias Pope – 11/20/2019*

1. List of issues, problems, or concern(s)

* *We were not able to get all our accomplishments done due to tests and project*